## Slide 1: Where we are, and where we’re headed
TA Data and Insights
Q4 2026 update
[Presenter name] · [Date]
CONFIDENTIAL
Notes: An update on TA data: where we want to be, where we are today, what we are doing about it, and what comes next.

## Slide 2: Executive summary
We’re cutting reactive work so the team can fix the data foundation, and be ready for the expected TA data declaration.
Where we’re headed
Trusted data, ready for insight and AI
Built on reliable sources, shared tables and one set of definitions
Restoring trust
Proactive monitoring of dashboards
An AI assistant for routine questions
An audit and re-architecture for the lasting fix
Q4 look ahead
Start on the proposed architecture
A thorough audit, then a two-day problem-solving session
Start the metric dictionary
TA Data and Insights · Q4 2026 update
CONFIDENTIAL
2
Notes: Three parts: where we are headed, how we are restoring trust, and what we are doing in Q4.

## Slide 3: What good looks like
★
Trusted data, ready for insight and AI
Trusted insights and AI
Reliable answers and AI, built on agreed numbers
One set of definitions
Each metric defined once
Shared tables
Every report reads from the same place
Reliable sources
No hand-kept sheets or test tables
Read from the bottom up
Each layer depends on the one below
Definitions need reliable sources
AI needs agreed definitions
TA Data and Insights · Q4 2026 update
CONFIDENTIAL
3
Notes: Our North Star: trusted data, ready for insight and AI. The pyramid shows what has to be true underneath it, read from the bottom up.

## Slide 4: Current state
Business logic in dashboards
Complex business logic lives within the dashboards
Layers of tables
Tables built on top of tables, each so one product can pull from it
Different products read from different tables
Many similar reports
Similar reports grew side by side
Each has its own version of the numbers
Manual upkeep
Keeping it all running takes a lot of checking and fixing by hand
What it costs us
Meetings spent reconciling numbers
Errors from manual steps
Time on upkeep, not business questions
TA Data and Insights · Q4 2026 update
CONFIDENTIAL
4
Notes: This describes how the setup has grown over time, not anyone’s work. These are not one-off problems: they follow from business logic living in the dashboards and each product reading from its own tables.

## Slide 5: Restoring trust in our data and products
QUICK WIN
LIVE
Monitor proactively
Catch failed refreshes early
Fix them before users notice
QUICK WIN
IN TESTING
Answer questions with an AI assistant
Answers routine questions instantly
Lets us reduce support in the Slack channel, and eventually turn it off
LASTING FIX
Fix the foundation
Audit and re-architect the data
Be ready to deliver on the TA data declaration
Quick wins now, lasting fix underway
TA Data and Insights · Q4 2026 update
CONFIDENTIAL
5
Notes: We are reducing support in the Slack channel and will eventually turn it off. Proactive monitoring and the AI assistant (a Gem) take its place for day-to-day issues and questions. The audit and re-architecture fix the root cause in the data itself.

## Slide 6: Q4 look ahead
Why now
A TA data declaration is expected. When it lands, we need to know exactly what it takes to deliver on it.
1. Audit
Document every table, product and metric
2. Problem-solving session
Two days with TA analysts, TAAA, PDP and the product teams
Trace the data from the source platforms, into HRDW, and through the business logic
3. Prioritised fix list
A ranked list of what to fix
Feeds the architecture
4. Architecture
The team has proposed a new architecture
Start on the parts the audit won’t change
Let the audit shape the rest
Also in Q4: Metric dictionary
Start agreeing metric definitions
By December: audit complete, session held, ranked fix list in hand
TA Data and Insights · Q4 2026 update
CONFIDENTIAL
6
Notes: Why now: a TA data declaration is expected. The audit comes first and documents everything. The two-day session works from it to trace how data moves from the platforms into HRDW and through the business logic, and produces a ranked fix list. That list feeds the architecture the team has already proposed; we start on the parts the audit won’t change. The December line is a placeholder: confirm or remove before presenting.

## Slide 7: 2027 outlook: what moves once the foundation is in place
Architecture
Move the remaining products onto the shared foundation
Retire what we no longer need
Team
Less time keeping reports running
More time on the questions the business is asking
AI
AI tools that answer from the agreed metrics
Built on trusted definitions
For discussion, not a commitment
TA Data and Insights · Q4 2026 update
CONFIDENTIAL
7
Notes: This is a discussion slide, not a commitment. The order matters: AI only becomes useful once the definitions underneath it are agreed.

## Slide 8: What the team has delivered
CONFIDENTIAL
Notes: Each analyst presents their own one-slider after this.

## Slide 9: Questions
[Question]
[Question]
[Question]
TA Data and Insights · Q4 2026 update
CONFIDENTIAL
9
Notes: Placeholder: add your questions here.

## Slide 10: Appendix
Supporting slides
CONFIDENTIAL
Notes: Backup slides, if questions come up.

## Slide 11: Appendix: the audit and the build run side by side
October
November
December
★ Today
Architecture
Start on the parts the audit won’t change
Audit
Document every table, product and metric
Metric dictionary
Start agreeing metric definitions
Live reports
Monitor proactively and keep users informed
We don’t wait for the audit to finish before we start building
The audit shapes what we build as it goes
TA Data and Insights · Q4 2026 update
CONFIDENTIAL
11
Notes: We start on the parts of the architecture the audit won’t change, and let the audit shape the rest as it comes in.

## Slide 12: Appendix: getting ready for the TA data declaration
Why
When it lands, we need to know exactly what it takes to deliver on it.
Step 1: Thorough audit
Document every table, product and metric
Step 2: Problem-solving session
Two days with TA analysts, TAAA, PDP and the product teams
Trace the data from the source platforms, into HRDW, and through the business logic
Step 3: Prioritised fix list
A ranked list of what to fix
Feeds the re-architecture
TA Data and Insights · Q4 2026 update
CONFIDENTIAL
12
Notes: We are not waiting for the declaration to land. The audit documents everything first. The session then works from it to give us a clear picture of how data moves from the platforms into HRDW and through the business logic, and a prioritised list of what to fix.

## Slide 13: Appendix: fix the foundation, not the dashboards
Today
Report
Report
Report
Table
Table
Table
Table
Table
Each report pulls from its own mix of tables
Where we’re going
Report
Report
Report
Agreed metric definitions
Shared tables
Source data
Build a small set of shared tables every report reads from
Move business rules out of dashboards and into those tables
Define each metric once, where everyone can find it
Move products over one at a time
TA Data and Insights · Q4 2026 update
CONFIDENTIAL
13
Notes: Today each report pulls from its own mix of tables, with business rules inside them. Where we are going, every report reads the same shared tables and the same agreed definitions. Useful for an analyst one-slider.

## Slide 14: Appendix: what the team has delivered
TA Scorecard
Automated the scorecard build
Next: the last manual step and the move to production
[Analyst name]
Fasttrack Dashboard
Delivered the core insights in a form people use
[Analyst name]
CDX Product Manager hiring
Provided the data and analysis behind the hiring process
[Analyst name]
TA Data and Insights · Q4 2026 update
CONFIDENTIAL
14
Notes: Summary of recent deliveries, kept as backup. Each analyst presents their own one-slider in the main deck.